SOFTWARE REQUIREMENTS SPECIFICATION

Ultra-Fast Distilled Generative Models for Real-Time Edge-Deployed BCIs

Feasibility-Driven, CPU-Only Internship Version

BS Artificial Intelligence Student Internship Project

Version 1.0 | 2026

# TABLE OF CONTENTS

- 1. PROJECT FEASIBILITY ANALYSIS

  - 2. EXECUTIVE SUMMARY

  - 3. PROBLEM DEFINITION

  - 4. DATASET SELECTION STRATEGY

  - 5. FUNCTIONAL REQUIREMENTS

  - 6. NON-FUNCTIONAL REQUIREMENTS

  - 7. SYSTEM ARCHITECTURE

  - 8. AI/ML DESIGN SPECIFICATION

  - 9. DEVELOPMENT PHASES

  - 10. REPOSITORY STRUCTURE

  - 11. LATENCY BENCHMARKING FRAMEWORK

  - 12. CLOSED-LOOP BCI SIMULATION

  - 13. EVALUATION METRICS

  - 14. RISK ANALYSIS & MITIGATION

  - 15. TECHNICAL INTERVIEW PREPARATION

  - 16. FINAL IMPLEMENTATION CHECKLIST

# 1. PROJECT FEASIBILITY ANALYSIS

This section analyzes the original research proposal against real-world internship constraints and determines what is realistic to implement.

## 1.1 Original Proposal Assessment

The original proposal aims to create 'ultra-fast distilled generative models for real-time edge deployment.' The core objectives are:

- Latency characterization of Diffusion Models for EEG denoising

- Knowledge distillation framework for model compression

- Consistency model approaches for faster sampling

- Edge hardware optimization (Jetson, TPU, etc.)

- Closed-loop BCI validation with real hardware

## 1.2 Feasibility Assessment Matrix

| Objective | Feasibility | CPU-Only | Recommendation |
| --- | --- | --- | --- |
| EEG Preprocessing | ✓ FULLY REALISTIC | ✓ YES | REQUIRED - Core foundation |
| Baseline Denoising | ✓ FULLY REALISTIC | ✓ YES | REQUIRED - Comparison point |
| Tiny Diffusion Model | ◑ PARTIAL | ◑ SLOW | CORE - With simulated batching |
| Knowledge Distillation | ✓ FULLY REALISTIC | ✓ YES | REQUIRED - Main compression method |
| Consistency Models | ✗ NOT REALISTIC | ✗ VERY SLOW | SKIP - Research-level complexity |
| Real Edge Hardware | ✗ IMPOSSIBLE | N/A | SIMULATE - Desktop deployment sim |
| Real BCI Hardware | ✗ IMPOSSIBLE | N/A | SIMULATE - Closed-loop sim with datasets |

## 1.3 Key Findings

- Diffusion models WILL train on CPU, but very slowly (expect 1-4 samples per second)

- Distillation is the ONLY practical compression method for CPU-only

- Consistency models require too much GPU-optimized theory for internship

- Real hardware access is NOT available—simulation is the realistic path

- Success requires strict scope management and early validation

## 1.4 Three Project Versions Defined

### 🔴 MVP Version (Minimum to Demonstrate Concept)

Minimum viable proof of concept. Can complete in 3-4 weeks on CPU.

- EEG preprocessing pipeline (filtering, artifact removal)

- Baseline denoising (Butterworth filter vs. Wavelet)

- Small diffusion model (10-step sampling, trained on subset)

- Simple distillation (1-step student model)

- Latency comparison chart

- Simulated closed-loop pipeline

Outcome: 'Proof of concept that diffusion models CAN be distilled on CPU'

### 🟡 Internship Version (Most Likely to Impress Evaluators)

Production-quality internship project. Can complete in 6-8 weeks on CPU.

- Complete EEG preprocessing (4-5 filtering methods)

- Multiple baselines (Butterworth, Wavelet, Wiener filter)

- Full diffusion model (25-50 steps, fully trained)

- Knowledge distillation with multiple student architectures

- Comprehensive latency benchmarking (inference time, memory, CPU%)

- Closed-loop BCI simulation with motor imagery classification

- Professional documentation, reproducible code, GitHub repo

- Presentation-ready visualizations and results

Outcome: 'Production-grade distillation framework with real-world BCI validation'

### 🟢 Research Version (Would Require GPU + Hardware)

Advanced research work beyond internship scope.

- Consistency model training (requires GPU for practical speeds)

- Real Jetson Nano / Edge TPU deployment

- Actual EEG hardware (Emotiv, OpenBCI, etc.)

- Real-time closed-loop BCI demonstration

- Novel architectural improvements

- Published paper submission

Status: Defer to PhD research, use internship as foundation.

# 2. EXECUTIVE SUMMARY

## 2.1 Project Goal

Develop and validate a knowledge distillation framework that compresses Diffusion Models into lightweight neural networks for real-time EEG signal denoising on CPU-only hardware, with simulated deployment validation on a closed-loop BCI pipeline.

## 2.2 Business & Research Value

- Addresses the GPU scarcity problem in ML research (many students/orgs lack GPUs)

- Makes generative AI accessible for edge BCI applications

- Demonstrates practical ML engineering (not just theory)

- Produces reusable benchmarking framework for future research

- Direct application: low-power assistive devices (wheelchairs, prosthetics)

## 2.3 Technical Scope (Internship Version)

- Dataset: BCI Competition IV 2a (EEG motor imagery, publicly available)

- Baseline: Butterworth + Wavelet filters

- Generative Model: Lightweight DDPM-style diffusion (custom, CPU-optimized)

- Distillation: CNN + Autoencoder student models

- Validation: Latency benchmarking + simulated closed-loop classification

- Deliverables: Code, documentation, results, presentation

## 2.4 Success Criteria (Internship Evaluation)

- Denoising model achieves SNR improvement of 3-5 dB vs. baseline

- Distilled model runs inference in <50ms on CPU (acceptable latency)

- End-to-end closed-loop classification accuracy ≥75% on benchmark dataset

- Code is reproducible and documented professionally

- Presentation clearly explains the research contribution

# 3. PROBLEM DEFINITION

## 3.1 The Central Challenge

Brain-computer interfaces (BCIs) that help paralyzed or severely disabled individuals require real-time processing: acquire EEG signal → denoise → classify → respond, all within milliseconds. Generative models like Diffusion Models excel at denoising but require hundreds of sequential forward passes, making them impractical for real-time, resource-constrained devices.

## 3.2 Why Current Approaches Fail on CPU-Only Hardware

### Diffusion Models Are Slow

- Standard DDPM requires 1000 forward passes for full quality image generation

- Even 10-50 steps takes seconds per sample on CPU (vs milliseconds on GPU)

- Inference latency: 5-10 seconds per EEG window is UNACCEPTABLE for closed-loop BCIs

- Memory overhead: Full model + noise schedules require 2-4 GB RAM

### Edge Devices Are Constrained

- Jetson Nano, mobile SoCs, and embedded processors have 2-8GB RAM total

- Typical BCI systems must run on <500mW power budget (battery constraints)

- Real GPU-like compute is unavailable in many research settings

### Knowledge Distillation Is The Only Practical Compression Method

- Quantization: Loses too much quality for critical medical signals

- Pruning: Requires careful architecture redesign (time-consuming)

- Distillation: Train a small model to mimic the large one's outputs

- ◦ Preserves signal quality

- ◦ Achieves 10-100x speedup

- ◦ Feasible on CPU (just slower training)

## 3.3 Why This Project Matters for BCIs

- Brings state-of-the-art denoising to devices that currently only support classical filters

- Validates that research-grade methods CAN work on constrained hardware

- Creates a reusable framework for future edge BCI deployments

- Directly applicable to: wheelchair control, communication aids, neurorehabilitation

# 4. DATASET SELECTION STRATEGY

## 4.1 Candidate Datasets Comparison

| Dataset | Subjects / Sessions | Channels / Duration | CPU Suitability | Recommendation |
| --- | --- | --- | --- | --- |
| BCI Comp IV 2a | 9 subjects, 2 sessions | 22 channels, 3s motor imagery | ✓✓✓ Excellent | ✓ PRIMARY |
| BCI Comp IV 2b | 14 subjects, 5 sessions | 3 channels, 5s motor imagery | ✓✓✓ Excellent | ◑ Secondary |
| PhysioNet Motor | 109 subjects, 1 sess | 64 channels, 4s tasks | ◑ Moderate | ◑ Augment |
| SEED Dataset | 15 subjects, 3 sess | 62 channels, long/var | ◑ Moderate | ✗ (Emotion, not MI) |

## 4.2 Final Dataset Selection: BCI Competition IV 2a

✓ SELECTED for internship project

### Why BCI Competition IV 2a?

- 9 subjects × 2 sessions = 18 independent recordings

- 22 EEG channels (covers full scalp, high spatial resolution)

- 3-second motor imagery windows (standard, well-studied)

- 4 classes: left hand, right hand, feet, tongue (balanced classification task)

- Publicly available, no licensing issues

- Extensively benchmarked in literature (easy to compare)

- Small enough to download/process on CPU quickly

- ~1.5 GB total, fits comfortably in memory

### Dataset Statistics

- Total samples: ~432 per subject (216 per session)

- Per-class distribution: ~108 samples/class/subject

- Sampling rate: 250 Hz

- Trials per run: 48 trials × 2 runs/session = 96/session

- Artifact annotations: Provided (eyeblinks, muscle noise)

### Data Download & Licensing

- Source: BCI Laboratory website (http://www.bbci.de/competition/iv/)

- License: Public domain (open access)

- Format: MATLAB .mat files (easily convertible to NumPy)

# 5. FUNCTIONAL REQUIREMENTS

Functional requirements define what the system MUST DO to meet project objectives.

## 5.1 Data Pipeline Requirements

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-101 | Load BCI Competition IV 2a dataset from MATLAB files | HIGH | All 9 subjects, all channels loadable; data validated for shape (samples, 22, channels) |
| FR-102 | Standardize EEG sampling to 250 Hz with resampling if needed | HIGH | Output consistent 250 Hz sample rate across all subjects |
| FR-103 | Segmentation of 3-second motor imagery windows | HIGH | Extract 750 samples/window (250 Hz × 3s), synchronized with trial markers |
| FR-104 | Channel normalization (z-score standardization) | MEDIUM | Per-channel mean=0, std=1 computed on training set, applied to all |
| FR-105 | Train/validation/test split (80/10/10) with no subject leakage | HIGH | No subject appears in multiple sets; reproducible with seed |

## 5.2 Signal Processing Requirements

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-201 | Implement Butterworth bandpass filter (4-40 Hz) | HIGH | Filter order ≥4, -3dB bandwidth [4-40] Hz, minimal phase distortion |
| FR-202 | Implement Wavelet denoising (Daubechies-4) | HIGH | Threshold selection via BayesShrink or Stein's Unbiased Risk Estimator |
| FR-203 | Implement Wiener filtering as second baseline | MEDIUM | Optimal filter for Gaussian signals; compare vs Butterworth/Wavelet |
| FR-204 | Noise injection: Add synthetic Gaussian + EMG-like artifacts | HIGH | Create training data at SNR levels: 10dB, 15dB, 20dB, clean |
| FR-205 | Artifact removal: Detect and flag blink/muscle artifacts | MEDIUM | Flag segments with amplitude >200µV or frequency >50Hz noise |

## 5.3 Diffusion Model Requirements

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-301 | Implement DDPM-style denoising diffusion model | HIGH | Linear noise schedule, cosine scheduling, supports 10-50 sampling steps |
| FR-302 | Training loop with noise prediction loss | HIGH | MSE(predicted_noise, true_noise); convergence in ≤100 epochs CPU |
| FR-303 | Inference: Reverse diffusion sampling | HIGH | Support variable step counts (10, 25, 50); measure latency per config |
| FR-304 | Model architecture: CPU-optimized (small UNet or MLP) | HIGH | Params <1M, inference time <1s per window (50 steps CPU) |
| FR-305 | Checkpoint saving/loading for trained models | MEDIUM | Model + optimizer state saved; reproducible from checkpoint |

## 5.4 Distillation Requirements

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-401 | Knowledge distillation: Train student model to mimic diffusion | HIGH | Student MSE < 1.2× teacher MSE on test set |
| FR-402 | Implement CNN student architecture (lightweight) | HIGH | Params <100K, inference <50ms per window on CPU |
| FR-403 | Implement Autoencoder student (bottleneck compression) | MEDIUM | Latent dimension 32-64, reconstruction error <1.5× baseline |
| FR-404 | Temperature-scaled KL divergence loss for soft targets | MEDIUM | T=4, balance with hard target loss (75% soft + 25% hard) |
| FR-405 | Hyperparameter sweep: learning rate, distillation loss weights | MEDIUM | Test LR∈[1e-4, 1e-2], alpha∈[0.3, 0.9]; report best config |

## 5.5 Benchmarking Requirements

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-501 | Latency measurement: Inference time per model per configuration | HIGH | Measure 100 iterations; report mean, std, min, max, p95 |
| FR-502 | Memory profiling: Peak RAM usage during inference | HIGH | Record per-model memory; baseline vs distilled; isolated process |
| FR-503 | CPU utilization: % CPU, # threads, thermal during inference | MEDIUM | psutil monitoring; report per-model utilization profile |
| FR-504 | Throughput: Samples/second processing capacity | MEDIUM | Simulate continuous streaming; report max sustained throughput |
| FR-505 | Comparative benchmark suite with all methods | HIGH | Table: Baseline vs Diffusion (10/25/50 steps) vs Distilled (CNN/AE) |

## 5.6 Closed-Loop BCI Simulation

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-601 | Implement motor imagery classification (CNN on preprocessed EEG) | HIGH | 4-class accuracy ≥70% on validation set (BCI Comp IV 2a) |
| FR-602 | Pipeline: Preprocess → Denoise → Extract features → Classify | HIGH | End-to-end latency <500ms per decision (5 trials/sec) |
| FR-603 | Measure denoising impact: Accuracy with vs without denoising | HIGH | Report ∆Accuracy (%) for each denoising method |
| FR-604 | Simulate closed-loop feedback: Visualize predicted class | MEDIUM | Real-time plot of predicted class, confidence, latency timeline |
| FR-605 | Artifact handling in loop: Skip flagged trials | MEDIUM | Detect artifacts, log, skip classification, track rejection rate |

## 5.7 Evaluation & Reporting

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-701 | Produce comprehensive results CSV (model, config, metrics) | HIGH | One row per model/config; all metrics: latency, accuracy, memory |
| FR-702 | Generate visualizations: latency-quality plots, comparisons | HIGH | At least 5 publication-quality plots (PDF/PNG) |
| FR-703 | Write technical report with findings and recommendations | HIGH | 5-10 pages, methods, results, discussion, limitations |
| FR-704 | Reproducibility: Code runs with single command; results match | HIGH | python run_all_experiments.py produces all results |
| FR-705 | Publish results on GitHub with detailed README | HIGH | Public repo, clear instructions, documentation, results visible |

# 6. NON-FUNCTIONAL REQUIREMENTS

## 6.1 Performance Requirements

| Requirement | Target | Justification |
| --- | --- | --- |
| Inference latency | <50ms per window | Acceptable for closed-loop BCI (>20 decisions/sec) |
| Model size | <100MB | Fits on embedded devices / mobile |
| Memory usage (inference) | <500MB peak | Runs on devices with 1GB min RAM (Jetson baseline) |
| Training time (on CPU) | <24 hours per model | Feasible on student laptop overnight |
| Throughput (BCI mode) | ≥20 windows/sec | Real-time capable BCI (10-20 Hz EEG with overlap) |

## 6.2 Reliability & Robustness

- Model reproducibility: Fixed random seeds ensure identical results

- Graceful handling of missing/corrupted data: Skip invalid subjects, log warnings

- Numerical stability: No NaN/Inf in outputs; error bounds checked

- Cross-subject generalization: Validation on held-out subjects

## 6.3 Maintainability & Code Quality

- Python 3.8+, use standard ML libraries (PyTorch, NumPy, SciPy)

- Modular design: Separate functions for data, models, training, eval

- Comprehensive logging: INFO/DEBUG levels, experiment tracking

- Unit tests for critical functions (preprocessing, model inference)

- Type hints on all public functions

- Docstrings following NumPy style

## 6.4 Security & Privacy

- Dataset handling: Only public datasets used (no real patient data)

- No hardcoded credentials or API keys

- Reproducible pipeline: No randomness except at seeded RNG points

## 6.5 Deployment & Portability

- Code runs on Linux, macOS, Windows (Python cross-platform)

- Requirements.txt pinned versions for reproducibility

- Docker container (optional) for guaranteed environment

- Installation: pip install -r requirements.txt, <5 min setup

# 7. SYSTEM ARCHITECTURE

## 7.1 High-Level Architecture Overview

The system follows a classic ML pipeline: Data → Preprocessing → Models → Evaluation → Visualization.

### Architecture Diagram (Mermaid)

[Mermaid Diagram: See section 7.2 for detailed flow]

## 7.2 Data Flow Pipeline

Step-by-step data transformation:

- 1. Raw EEG (BCI Comp IV 2a .mat files) → Load into NumPy arrays

- 2. Segmentation & Standardization → 250 Hz, z-score norm, 750-sample windows

- 3. Train/Val/Test Split → 80/10/10, no subject leakage

- 4. Synthetic Noise Injection → Create 3 SNR levels (10/15/20 dB)

- 5. Baseline Denoising → Butterworth, Wavelet, Wiener (CPU)

- 6. Diffusion Model Denoising → Trained model, variable steps (10-50)

- 7. Distillation → Student models trained on teacher outputs

- 8. Feature Extraction → Bandpower, differential entropy, log-power

- 9. Classification → CNN motor imagery classifier

- 10. Evaluation & Metrics → Latency, accuracy, memory, SNR improvement

## 7.3 Training Pipeline

How models are trained (CPU-optimized):

- Phase 1: Diffusion Training

- ◦ 100 epochs, batch size 16 (CPU memory limit)

- ◦ Linear noise schedule (1000 steps), cosine variance adjustment

- ◦ MSE loss (noise prediction), Adam optimizer LR=0.001

- ◦ Checkpoint every 10 epochs, save best model

- Phase 2: Distillation Training

- ◦ Trained diffusion model frozen, inference mode

- ◦ Student network trained on synthetic teacher outputs

- ◦ KL divergence (soft targets) + MSE (hard targets)

- ◦ 200 epochs, smaller batch size (32), LR schedule with warm-up

## 7.4 Inference Pipeline

Real-time deployment scenario:

- Input: EEG window (22 channels, 750 samples)

- Preprocess: Bandpass 4-40 Hz, z-norm per channel

- Denoise: Diffusion or Distilled model (inference only, no backprop)

- Feature Extraction: CSP, power spectral density, log-band power

- Classify: Motor imagery CNN (softmax 4 classes)

- Output: Predicted class, confidence, latency timing

- Measure: End-to-end wall-clock time <50ms

## 7.5 Component Interaction Diagram

(Conceptual; full Mermaid syntax diagrams in separate document)

- [Data Loader] → [Preprocessor] → [Noise Injector]

- [Diffusion Model] ← [Trainer] ← [Preprocessor]

- [Student Model] ← [Distillation Trainer] ← [Diffusion Model (frozen)]

- [Test Evaluator] → [Latency Monitor] → [Results CSV]

- [Closed-Loop Simulator] → [Motor Imagery Classifier] → [Performance Reporter]

# 8. AI/ML DESIGN SPECIFICATION

## 8.1 Baseline Approaches (Classical Filtering)

### Approach 1: Butterworth Bandpass Filter

- Type: IIR recursive filter

- Frequency range: 4-40 Hz (motor imagery band)

- Order: 4

- Pros: Fast (real-time capable), numerically stable, well-understood

- Cons: Phase distortion, no adaptive properties

- Implementation: scipy.signal.butter + lfilter

- Expected SNR improvement: 2-3 dB

### Approach 2: Wavelet Denoising (Daubechies-4)

- Type: Nonlinear denoising via wavelet thresholding

- Decomposition levels: 4-5

- Threshold selection: BayesShrink (SURE principle)

- Pros: Adaptive, preserves sharp features, handles non-stationary noise

- Cons: Slower than Butterworth, threshold selection critical

- Implementation: pywt.wavedec + threshold

- Expected SNR improvement: 3-4 dB

### Approach 3: Wiener Filtering

- Type: Optimal linear filter for known signal + noise

- Assumes: Gaussian signal + noise, known power spectra

- Pros: Mathematically optimal under Gaussian assumptions

- Cons: Requires noise PSD estimation, not adaptive

- Expected SNR improvement: 3-3.5 dB

## 8.2 Diffusion Model Design

### Architecture: Lightweight UNet-1D

- Input: (Batch, 1 channel, 750 samples) at timestep t

- Conditioning: Noise level embedding t (sinusoidal encoding)

- Layers:

- ◦ Conv1d(1 → 64, kernel 3) + ReLU

- ◦ Residual block × 3 with skip connections

- ◦ Attention at deepest layer (optional, ~50K params)

- ◦ Conv1d transpose to 1 channel output

- Total parameters: ~450K (very small by modern standards)

### Noise Schedule

- Type: Linear schedule from β_start=0.0001 to β_end=0.02

- Timesteps T: 1000 (training), 10-50 (inference)

- Variance preservation: Cosine schedule adjustment

- Rationale: Empirically works well for EEG, simple to implement

### Training Objective

- Loss: L(θ) = E_t,x [||ε_θ(x_t, t) - ε||²]  (noise prediction)

- Optimizer: Adam, LR=0.001, no weight decay

- Batch size: 16 (CPU memory constraint)

- Epochs: 100

- Training time estimate: 12-18 hours on CPU

### Inference Process

- Reverse diffusion sampling (Euler method):

- x_{t-1} = (1/√α_t) * x_t + (β̃_t / √(1 - ᾱ_t)) * ε_θ(x_t, t)

- Steps: Test with 10, 25, 50 (trade-off latency vs quality)

- Guidance: None (unconditional), could add classifier-free guidance for future

## 8.3 Distillation Design

### Student Architecture Option 1: Small CNN

- Input: (1, 750)

- Conv1d(1 → 32, kernel 5) + ReLU + MaxPool1d(2)

- Conv1d(32 → 64, kernel 5) + ReLU + MaxPool1d(2)

- Flatten → Dense(256) + ReLU + Dropout(0.2)

- Dense(750)  [output same shape as input]

- Total params: ~85K, inference latency <20ms on CPU

### Student Architecture Option 2: Autoencoder

- Encoder: Conv1d(1→16→32) with stride=2

- Bottleneck: 64-dim latent vector

- Decoder: ConvTranspose1d(32→16→1) mirror encoder

- Total params: ~45K, ultra-lightweight

- Advantage: Unsupervised pretraining possible, interpretable latent

### Distillation Training

- Temperature-scaled KL divergence:

- L_distill = KL(softmax(teacher/T), softmax(student/T))

- Combined loss: 0.75 * L_distill + 0.25 * L_hard

- Optimizer: Adam LR=0.0005, schedule decay every 50 epochs

- Epochs: 200 (slower convergence, more careful training needed)

- Training time: 8-12 hours on CPU

## 8.4 Justification of Choices

### Why DDPM over GANs/VAEs for this project?

- GANs: Mode collapse, training instability (bad for CPU-constrained research)

- VAEs: Blurry reconstructions due to KL regularization (SNR loss)

- DDPM: Stable training, empirically high-quality outputs, proven on medical signals

- Cost: Slow inference, but acceptable after distillation

### Why Distillation over Quantization?

- Quantization: 4-8 bit precision causes significant SNR loss on EEG

- Distillation: Can achieve 10-100x speedup with minimal quality loss

- CPU-friendly: Distillation only requires training once, inference is native Python

### Why No Consistency Models?

- Consistency models offer single-step generation (theoretical speedup)

- But: Training requires GPU-scale optimization, not feasible on CPU

- Distillation is mature, proven, CPU-compatible solution

- Can always add consistency models in future work section

## 8.5 Model Comparison Table

| Model | Latency | SNR Gain | CPU Time | Practical? |
| --- | --- | --- | --- | --- |
| Butterworth Filter | ~1ms | 2-3 dB | N/A | ✓✓✓ |
| Wavelet Denoise | ~5ms | 3-4 dB | N/A | ✓✓✓ |
| Diffusion (50 steps) | ~500ms | 4-5 dB | 12-18h | ◑ |
| Distilled (CNN) | ~15ms | 3.5-4.5 dB | 8-12h | ✓✓✓ |

# 9. FINAL IMPLEMENTATION CHECKLIST (ABBREVIATED)

Complete step-by-step checklist from project start to final demonstration:

## PHASE 0: SETUP (Days 1-2)

- ☐ Laptop specs documented (CPU model, RAM, GPU: none)

- ☐ Python 3.8+ installed, virtual environment created

- ☐ Git repository initialized (GitHub/GitLab)

- ☐ requirements.txt created (PyTorch CPU, SciPy, NumPy, Matplotlib)

- ☐ Project folder structure created (/data, /src, /models, etc.)

- ☐ First commit: empty project with README

## PHASE 1: DATA (Days 3-5)

- ☐ BCI Comp IV 2a dataset downloaded

- ☐ MATLAB files loaded, converted to NumPy

- ☐ Data explorer notebook: visualize raw signals, compute stats

- ☐ Train/val/test split implemented (no leakage)

- ☐ Data loading pipeline tested end-to-end

- ☐ Document: Dataset Analysis (see section 4 above)

## PHASE 2-3: BASELINE (Days 6-10)

- ☐ Butterworth filter implemented, tested

- ☐ Wavelet denoising implemented (BayesShrink threshold)

- ☐ Wiener filter implemented

- ☐ Noise injection pipeline (10/15/20 dB)

- ☐ SNR/MSE metrics computed for all baselines

- ☐ Baseline comparison plot generated

- ☐ Baseline latency benchmarked (<5ms)

## PHASE 4-5: DIFFUSION MODEL (Days 11-20)

- ☐ UNet-1D architecture implemented (~450K params)

- ☐ Noise schedule (linear, cosine adjustment) implemented

- ☐ Forward diffusion process coded (add_noise)

- ☐ Training loop implemented (100 epochs, batch 16)

- ☐ Model training completed (expect 12-18h wall-clock on CPU)

- ☐ Loss curve plotted (should decrease monotonically)

- ☐ Model checkpoints saved

- ☐ Inference implemented (reverse diffusion, 10/25/50 steps)

- ☐ Latency measured per step count

- ☐ Reconstruction quality computed (MSE, SNR improvement)

## PHASE 6-7: DISTILLATION (Days 21-28)

- ☐ Diffusion model frozen (inference mode)

- ☐ Student CNN architecture designed & implemented

- ☐ Temperature-scaled KL loss implemented

- ☐ Distillation training loop (200 epochs)

- ☐ Student training completed (expect 8-12h)

- ☐ Student inference latency measured (<20ms target)

- ☐ Student vs teacher quality compared

- ☐ Autoencoder student variant trained (optional)

## PHASE 8: BENCHMARKING (Days 29-32)

- ☐ Latency benchmark framework implemented

- ☐ All models benchmarked: latency, memory, CPU%

- ☐ Results CSV generated (model, config, all metrics)

- ☐ Latency-quality trade-off plot created

- ☐ Throughput measured (samples/sec)

- ☐ Table summarizing all results

## PHASE 9: CLOSED-LOOP SIMULATION (Days 33-37)

- ☐ Motor imagery CNN classifier trained

- ☐ Motor imagery classification accuracy measured

- ☐ Preprocessing → Denoising → Feature extraction → Classification pipeline

- ☐ End-to-end latency measured (<500ms per decision)

- ☐ Denoising impact measured: ∆Accuracy per method

- ☐ Closed-loop simulator created (real-time playback)

- ☐ Confusion matrices generated for all configs

## PHASE 10-11: TESTING & POLISH (Days 38-40)

- ☐ Unit tests written for critical functions

- ☐ Reproducibility verified (random seeds, deterministic)

- ☐ Code cleaned, type hints added

- ☐ Docstrings written (NumPy format)

- ☐ README.md created (setup, usage, results)

- ☐ GitHub repo pushed (public, visible)

- ☐ Results, plots, CSVs committed

## PHASE 12: PRESENTATION (Days 41-45)

- ☐ Technical report written (5-10 pages, methods/results/discussion)

- ☐ Presentation slides prepared (main findings, visualizations)

- ☐ Demonstration notebook created (walkthrough of pipeline)

- ☐ 30 interview questions & answers prepared (see section 15 below)

- ☐ Practice presentation 2-3 times

- ☐ Submit for internship evaluation

# 10. PROJECT SUCCESS METRICS

## 🎯 Technical Success

- Baseline denoising achieves 2-4 dB SNR improvement

- Diffusion model trained successfully on CPU

- Distilled model achieves <25ms inference latency

- Distilled model SNR within 1 dB of teacher

## 🎯 Evaluation Success

- Closed-loop classification accuracy ≥75% with denoising

- ∆Accuracy > 3% improvement from denoising (statistically meaningful)

- All results fully reproducible (same random seed)

## 🎯 Professionalism Success

- Code is clean, documented, published on GitHub

- Technical report explains contribution clearly

- Presentation impresses evaluators with depth & completeness

- Can answer all 30 interview questions confidently

## 🎯 Timeline Success

- All phases completed in 6-8 weeks (part-time)

- CPU training times acceptable (not exceeding overnight)

- Deliverables submitted on time

END OF SRS DOCUMENT

Sections 1-10 above represent the core of the complete SRS.

Remaining sections (detailed phases, architecture diagrams, interview prep, checklist) available in extended document.